Annex B

PR22-**09-008**

Statement of Work: Wadi al-Ajaab Medical Building Construction

Description:

* The selected contractor will complete all works necessary to construct a new health unit per the BOQs and drawings and according to the instructions of the supervising engineer from Samaritan’s Purse.

Location:

* Wadi Al-Aggab Medical Building Construction in Wadi Al-Aggab Street, Qadas Village, Al-Mawasit District, Taiz Governorate

Timeline Requirements:

* The contractor will be held to the quoted timeline submitted as part of Annex A. The timeline will begin from site handover and the project must be completed within the quoted time of not exceeding 12 weeks.
* A one-week grace period may be granted based on needs.
* The contractor is required to submit a weekly progress report to Samaritan’s Purse based on the implementation plan provided as part of Annex A.

Payment Plan:

* Project will be paid upon full competition and site handover
* 10% will be withheld for one year of primary project handover for warranty period

Site Visit

* It is required to make a site visit in order to submit quote
* The GPS coordinates of the site are 13.30872639, 44.15002169
* Dr.Ahmed Shamsan at the old health facility will need to stamp and sign confirmation of site visit, his Phone no. is 773029586

Contract and BOQs

* No changes to the BOQs shall be made or additional works authorized without written approval from the organization.
* Daily workers for the project should be hired from the local Area, but the skilled one must be provided, from any area.

All documents listed in Annex A must be submitted in the bid.

|  |
| --- |
|  |